Kickoff Meeting April 8th
11:30 - 12:30 @ Love Library North

Anastasiya Krestovsky
Alex Fetzner
Alex Busch
Khondamir Umarov
Janice Shu Lin Chng

Goals:
- Deciding on project
-> Voting System vs Online Store
- Discuss scope and general components
- Tasks to complete for next meeting
- Goals for Sprint 1

Notes:
Decided on Voting System

Unit Testing
-Collectively agreed to each be responsible for unit tests for each class/module developed by the individual

framework - .NET
UI library - React
rdbms - mySQL

Completed:
Decided on Voting System
Decided on scope and components
Schedule set up on when2meet.com
Started assessing potential challenges
Created ZenHub with user stories

Sprint 1 Goals:
Agreed that we would like to have elements of every layer (model, view, controller) set up and working by the end of Sprint 1, even if they are not yet fleshed out. That will give us something to present to the client and allow for feedback and adjustments/expansion in Sprint 2.

Next:
Meet again Saturday

Before next meeting:
- individual task: compile list of features/components
- individual task: explore infrastructure options (UI languages, platforms, etc)

At next meeting:
- group task: agree on scope/components of project
- request feedback from professor if necessary
- discuss infrastructure options
- assign and begin tasks

Questions for Product Owner:
Does “usable in future elections” mean functionality allowing an admin account to create a new election?
Does “third-party” access to voter participation mean anyone or admin?